Development Plan: Salon / Barbershop / Spa SaaS
Stack: FastAPI + PostgreSQL
Goal: Build it manually so you fully understand the architecture

1. Recommended Project Structure (Clean Architecture)

text

salon_saas/

├── app/

│   ├── main.py                 # FastAPI entry point

│   ├── core/

│   │   ├── config.py           # Settings

│   │   ├── security.py         # Auth helpers

│   │   └── database.py         # DB connection

│   ├── models/                 # SQLAlchemy models

│   ├── schemas/                # Pydantic schemas

│   ├── api/

│   │   ├── deps.py             # Dependencies (get_db, get_current_user)

│   │   └── v1/

│   │       ├── auth.py

│   │       ├── clients.py

│   │       ├── staff.py

│   │       ├── services.py

│   │       ├── appointments.py

│   │       └── payments.py

│   ├── services/               # Business logic layer

│   ├── crud/                   # Database operations

│   └── utils/

├── alembic/                    # Database migrations

├── requirements.txt

└── .env

This structure forces separation of concerns and makes the system easy to grow later into a multi-tenant SaaS.

2. Core Database Tables (PostgreSQL)

| Table | Purpose |
| --- | --- |
| users | Owner / staff login accounts |
| staff | Staff profiles + working hours |
| clients | Customer CRM data |
| services | List of services (haircut, massage…) |
| appointments | Bookings |
| appointment_services | Many-to-many (appointment can have multiple services) |
| payments | Payment records |
| staff_schedules | Working hours / days off |

3. Development Phases (Recommended Order)

Phase 1 – Foundation (Week 1)

- Set up FastAPI project + PostgreSQL connection

- Create base models: User, Staff, Client, Service

- Implement authentication (JWT)

- Basic CRUD for Staff, Clients, and Services

- Alembic migrations

Phase 2 – Staff Scheduling (Week 2)

- Staff working hours and days off

- Availability checking logic

- Endpoint to get available time slots for a staff + service

Phase 3 – Appointment Booking (Week 3)

- Create appointment

- Prevent double booking

- Assign staff + services

- Appointment status (pending, confirmed, completed, cancelled, no-show)

- List appointments by date / staff / client

Phase 4 – Client Management (CRM) (Week 4)

- Full client profile

- Appointment history per client

- Notes, preferences, tags

- Search and filter clients

Phase 5 – Payment Processing (Week 5)

- Record payment linked to appointment

- Support multiple payment methods (cash, GCash, card)

- Calculate total from services

- Basic sales reports

Phase 6 – Polish & Safety (Week 6)

- Proper error handling

- Input validation

- Role-based access (Owner vs Staff)

- Basic dashboard endpoints (today’s appointments, revenue)

4. Key Business Rules to Implement

- A staff member cannot be double-booked at the same time

- Service duration affects available slots

- Appointment must have at least one service

- Payment can only be recorded for completed or confirmed appointments

- Clients can have multiple appointments over time

5. Technology Choices

| Component | Choice | Reason |
| --- | --- | --- |
| Backend | FastAPI | Fast, modern, automatic docs |
| Database | PostgreSQL | Reliable, powerful, free |
| ORM | SQLAlchemy 2.0 | Industry standard |
| Migrations | Alembic | Safe schema changes |
| Auth | JWT (python-jose) | Stateless and simple |
| Validation | Pydantic | Already built into FastAPI |
| Password | passlib + bcrypt | Secure |

6. Suggested Learning / Building Order

- Project setup + database connection

- User authentication

- Staff & Services CRUD

- Client CRUD

- Availability engine

- Appointment creation + conflict checking

- Payment recording

- Simple reports